## Slide 1: SPOMS Progresso – Sprint B
Data 01/05/2022
Equipa 2DI-2
1200871 José Monteiro
1200587 Paulo Couto
1200972 José Rocha
1201008 Luis Ferreira
1192221 João Marques

## Slide 2: Resumo
Fases do projeto
  Planeamento
  Implementação
  Revisão
Outros assuntos
  xxxxxx

## Slide 3: Planeamento
http://www.ganttproject.biz/ ​

## Slide 4: Atividades Concluídas
ID | Atividade | Responsável | Baseline | Real | Estado
US1001 | As Sales Clerk, I want to specify a new product for sale | Luís Ferreira | Início: 11-04-2022 Fim: 01-05-2022 | Início: 13-04-2022 Fim: 30-05-2022 | 
US1002 | As Sales Clerk, I want to view/search the products catalog. | José Monteiro | Início: 11-04-2022 Fim: 01-05-2022 | Início: 16-04-2022 Fim: 30/05/2022 | 
US1003 | As Sales Clerk, I want to register a new customer. | José Rocha/Luís Ferreira | Início: 11-04-2022 Fim: 01-05-2022 | Início: 20-04-2022 Fim: 30/05/2022 | 
US1004 | As Sales Clerk, I want to create a new products order on behalf of a given customer. | José Rocha | Início: 11-04-2022 Fim: 01-05-2022 | Início: 18-04-2022 Fim: 30/05/2022 | 
US1005 | As Sales Clerk, I want to define a new category of products. | João Marques | Início: 27-04-2022 Fim: 01-05-2022 | Início: 13-04-2022 Fim: 30/05/2022 | 
US1900 | As Project Manager, i want, the system to have the possibility of being initialized (bootstrap) | João Marques | Início: 18-04-2022 Fim: 01-05-2022 | Início: 25-04-2022 Fim: 30/05/2022 | 
US2001 | As Warehouse Employee, I want to set up the warehouse plant by uploading a JSON file. | Paulo Couto | Início: 11-04-2022 Fim: 01-05-2022 | Início: 16-04-2022 Fim: 30/05/2022 | 
US2002 | As Warehouse Employee, I want to configure the AGVs available on the warehouse. | Luís Ferreira | Início: 18-04-2022 Fim: 01-05-2022 | Início: 23-04-2022 Fim: 30/05/2022 | 
US9001 | As software product client, I want the team to prepare a presentation | José Monteiro/Paulo Couto | Início: 11-04-2022 Fim: 01-05-2022 | Início: 28-04-2022 Fim: 30/05/2022 | 

## Slide 5: Atividades Em Curso/A Iniciar
ID | Atividade | Responsável | Baseline | Real | Estado
G004 | As Project Manager, I want the team to configure the project structure to facilitate / accelerate the development of upcoming user stories. | Team | Início: 11-04-2022 Fim: 01-05-2022 | Início: 11-04-2022 Fim: 01-05-2022 | 

## Slide 6: SPOMS
principais objetivos do sistema;
processo de desenvolvimento adotado e planeamento;
metodologia de trabalho em equipa e estratégia para resolução de conflitos;
qualidade do produto;
resultados esperados;

## Slide 7: SPOMS Progresso – Sprint B
Data 01/05/2022